|  |  |  |
| --- | --- | --- |
|  | **[Lighthouse]** | **CST-452 Weekly Capstone Project Status Report** |

|  |  |
| --- | --- |
| **Project Phase:** | *Development/Test/Release Phase* |
| **Date:** | *10/16/2022* |
| **Team:** | 1. *Kurt Newcomb* |
| Github URL: [GitHub - blackabyss25/CST-451: repo for the final project](https://github.com/blackabyss25/CST-451) |
| **Status:** | |  |  |  |  | | --- | --- | --- | --- | | **Task** | **Team**  **Member** | **Hours**  **Worked** | **Hours Remaining** | | *Journal Menu* | *Kurt* | *20* | *0* | | *Timeline Menu* | *Kurt* | *20* | *0* | | *Affirmations Menu* | *Kurt* | *20* | *0* | | *Notification Functionality* | *Kurt* | *20* | *10* | |  |  |  |  | |  |  |  |  | |  |  |  |  | |
| **Issues/Risks:** | |  |  |  |  | | --- | --- | --- | --- | | **Issue or Risk** | **Owner** | **Date**  **Reported** | **Date Resolved** | | *Development IDE issues have been dealt with* | *Kurt* | *9/30/2022* | *10/8/2022* | |  |  |  |  | |  |  |  |  | |  |  |  |  | |

Note: I’m not exactly sure how everything is supposed to be submitted… whether or not leaving it on Github is fine or not… honestly. With everything that’s gone wrong so far, I’m really freaking out…